PID 7863: **Automation of Product Programs Lending**

Regarding: **BRD Discussion**

Date: **Sunday 28 Aug 2022**

The scope of this project is huge and will take a lot of time to be implemented.

My recommendation is to break down this PID into a smaller RFC’s. Let us assume that the end goal of this project is a fancy car to get from point A to point B. Instead of having to walk for 4 months, we offer the following:

* **4 - 5** weeks: By foot **[Current LOS Enhancements]**
* **2 - 3** weeks: Using a bicycle **[Limit Approval & Kafalah]**
* **2 - 3** weeks: Using a scooter **[Top-up & Renewal]**
* **4 - 5** weeks: Using a motorcycle **[New Products MFP]**
* **~~4 - 5~~** ~~weeks: Using a regular car~~ **~~[New Products FFP]~~**

Total = **16 - 21 weeks** | starting end of September 2022

Running work till October 2022

* CP
* Authority Delegation
* Tahaquq Service
* Branding